BAIN  ·  OPPORTUNITY INDICATOR (OI 3.0)

Feature inventory by type

Discovery workshops, Days 1 to 5 — 168 features classified by type and status

Every capability, principle and constraint named across the five discovery sessions, grouped by the kind of decision it needs rather than by the day it was raised. Status shows whether it can proceed as it stands. The workshop area is shown in italics after each item so it can be traced back to the source summary.

Status meanings

Agreed — settled in a workshop and buildable as it stands.

Dependent — settled in principle, with delivery resting on something held outside the team.

Decision open — awaiting an answer from a named owner before it can be built.

Out of scope — excluded or parked for now.

Summary by type

| Feature type | Total | Agreed | Dependent | Decision open | Out |
| --- | --- | --- | --- | --- | --- |
| Data | 46 | 29 | 5 | 12 | 0 |
| Governance | 31 | 19 | 5 | 6 | 1 |
| Calculation | 21 | 14 | 0 | 4 | 3 |
| UI and UX | 18 | 12 | 0 | 2 | 4 |
| Platform | 21 | 15 | 3 | 3 | 0 |
| AI and agents | 14 | 9 | 3 | 2 | 0 |
| Output | 8 | 4 | 0 | 1 | 3 |
| Scope | 9 | 3 | 2 | 1 | 3 |
| Total | 168 | 105 | 18 | 31 | 14 |

Data   DATA

Where a number or a company comes from: sourcing, layers, identity, mapping, coverage and quality.

46 features  ·  29 agreed  ·  5 dependent  ·  12 decision open  ·  0 out of scope

Proposed decision owner: Sandeep (architecture) with Siva and the VCC team

- Data refresh: monthly cycle or correction-triggered  —  Decision open   Sources and ingestion

- Entity-match thresholds and the low-confidence path  —  Decision open   Identity, versioning and lineage

- Which Bain taxonomy and mapping is authoritative  —  Decision open   Identity, versioning and lineage

- Acceptable completeness and quality thresholds  —  Decision open   Data quality

- Golden source: CapIQ, VCC, or VCC first with CapIQ for gaps  —  Decision open   Source of truth and VCC dependencies

- Rules for when CapIQ may be queried directly  —  Decision open   Source of truth and VCC dependencies

- VCC coverage: which companies and attributes exist  —  Decision open   Source of truth and VCC dependencies

- VCC raw inputs behind its calculated values  —  Decision open   Source of truth and VCC dependencies

- VCC calculation lineage exposed through an interface  —  Decision open   Source of truth and VCC dependencies

- Timestamps and source versions exposed by VCC  —  Decision open   Source of truth and VCC dependencies

- Temporal inconsistency between VCC and CapIQ figures  —  Decision open   Source of truth and VCC dependencies

- Business-unit data source: paid provider, client reporting or model research  —  Decision open   Business units and peers

- Aura headcount data alongside filed accounts  —  Dependent   Sources and ingestion

- Entity matching across sources with confidence scoring  —  Dependent   Identity, versioning and lineage

- Private-company gap needs multi-source evidence and confidence scoring  —  Dependent   Source landscape

- VCC Python calculation files and table structures  —  Dependent   Next steps

- Bulk VCC data access rather than MCP only  —  Dependent   Next steps

- Scheduled ingest of CapIQ, VCC and Aura into the warehouse  —  Agreed   Sources and ingestion

- ELT — data lands raw, transformation is downstream  —  Agreed   Sources and ingestion

- Every source classified as full refresh or delta  —  Agreed   Sources and ingestion

- Source inventory: attributes, frequency, volume, identifiers  —  Agreed   Sources and ingestion

- Run-time snapshot of which documents existed  —  Agreed   Sources and ingestion

- Own company database, refreshed on cadence  —  Agreed   Sources and ingestion

- Sage/Glean as single entry channel to Iris and LSEG  —  Agreed   Sources and ingestion

- Six layers: Sources, Raw, Curated, Gold, Platinum, Consumers  —  Agreed   Data architecture and layers

- Raw preserves source-native data, no business transformation  —  Agreed   Data architecture and layers

- VCC data enters Raw even though already calculated  —  Agreed   Data architecture and layers

- Curated: standardise, dedupe, map taxonomy, resolve entities  —  Agreed   Data architecture and layers

- Retain both source value and Bain value, never overwrite  —  Agreed   Data architecture and layers

- Unmappable values classified explicitly as unmapped  —  Agreed   Data architecture and layers

- Gold holds reusable business entities, not screen-shaped tables  —  Agreed   Data architecture and layers

- Dimensional model with slowly changing dimensions  —  Agreed   Data architecture and layers

- Durable internal Bain ID from entity resolution  —  Agreed   Identity, versioning and lineage

- Taxonomy mapping, config-driven and centrally governed  —  Agreed   Identity, versioning and lineage

- Reusable quality framework across sources, not per pipeline  —  Agreed   Data quality

- Completeness assessed against the business decision  —  Agreed   Data quality

- Business reasonableness thresholds on values  —  Agreed   Data quality

- Validate VCC numbers rather than recalculate them  —  Agreed   Source of truth and VCC dependencies

- VCC peers retrieved first (CapIQ-originated)  —  Agreed   Peer set generation

- CapIQ direct where the company is not in VCC  —  Agreed   Peer set generation

- Peer set built for a selected business unit, not the whole company  —  Agreed   Business units and peers

- Revenue splits obtainable by unit; margin splits not disclosed  —  Agreed   Business units and peers

- Unit geography is the unit's footprint, not the headquarters  —  Agreed   Business units and peers

- MVP limited to companies present in CapIQ  —  Agreed   Source landscape

- Target selection from a controlled list, CapIQ ID attached at selection  —  Agreed   Source landscape

- Every identifier carried into prompts and retrieval calls  —  Agreed   Source landscape

Governance   GOV

Lineage, provenance, licensing, retention, security and audit. Constraints the platform must satisfy.

31 features  ·  19 agreed  ·  5 dependent  ·  6 decision open  ·  1 out of scope

Proposed decision owner: Bain security, legal and the data-quality function, coordinated by Kasia

- What a correction triggers: immediate, cyclical or critical path  —  Decision open   Identity, versioning and lineage

- Classify a manual upload as quantitative or qualitative  —  Decision open   Documents and unstructured

- Third-party licensing on storing and processing documents  —  Decision open   Documents and unstructured

- Versioning of the document set alongside the data  —  Decision open   Workflow, versioning and UX

- Licensed data passing through a hosted model  —  Decision open   Platform, security and governance

- Engineering standards: repository, naming, git, CI/CD, secrets  —  Decision open   Next steps

- LSEG and Iris fetched at runtime, never landed  —  Dependent   Sources and ingestion

- Bain data-quality function as checkpoint before consumption  —  Dependent   Data quality

- Summarise at ingest, store the summary as a blob  —  Dependent   Documents and unstructured

- LSEG blocked on licensing pending Bain's internal custodian  —  Dependent   Source landscape

- Data Engineer approval, with Kasia and Noah copied  —  Dependent   Next steps

- AI reads only from the semantic layer  —  Agreed   Data architecture and layers

- Data moves forward only; overrides never rewrite upstream  —  Agreed   Data architecture and layers

- Point-in-time reproducibility of every output  —  Agreed   Identity, versioning and lineage

- Source version and calculation version tracked separately  —  Agreed   Identity, versioning and lineage

- Provenance on every value: sourced, calculated or AI  —  Agreed   Identity, versioning and lineage

- Lineage exposes intermediate values, not just inputs  —  Agreed   Identity, versioning and lineage

- Evidence store answering how a number was derived  —  Agreed   Identity, versioning and lineage

- Data dictionary using the source owner's definitions  —  Agreed   Identity, versioning and lineage

- Source-to-target mapping documented between every layer  —  Agreed   Identity, versioning and lineage

- Each peer traceable to its origin in the interface  —  Agreed   Peer set generation

- Deselected peers retained in silo, flagged inactive  —  Agreed   Peer review, control and journey

- Three versions for MVP, designed to extend  —  Agreed   Workflow, versioning and UX

- Event log of what changed  —  Agreed   Workflow, versioning and UX

- No PII through models  —  Agreed   Platform, security and governance

- SSO, no public IPs, Bain addresses allow-listed  —  Agreed   Platform, security and governance

- Architecture decision records maintained in Confluence  —  Agreed   Platform, security and governance

- Assumptions documented at every stage  —  Agreed   Platform, security and governance

- Secrets from an approved manager only, scoped by environment and service  —  Agreed   Security

- Automated secret scanning, pre-commit hooks and CI/CD policy  —  Agreed   Security

- Per-document access control  —  Out of scope   Explicitly parked

Calculation   CALC

Business logic over the data: levers, KPI definitions, formula ownership, overrides and placement.

21 features  ·  14 agreed  ·  0 dependent  ·  4 decision open  ·  3 out of scope

Proposed decision owner: Noah — he owns the calculations

- How VCC, CapIQ, document and model evidence combine  —  Decision open   Peer set generation

- Calculation placement: warehouse or application, metric by metric  —  Decision open   Analysis and calculation

- Sector KPI basis: peer group or true sector  —  Decision open   Analysis and calculation

- Whether user overrides return in a later version  —  Decision open   Calculation engine and AI strategy

- Consume VCC calculations rather than reproduce them  —  Agreed   Source of truth and VCC dependencies

- Fusion ranking now, richer weighting added later  —  Agreed   Peer set generation

- Config-driven weighting: cap, geography, sector, model  —  Agreed   Peer set generation

- ~30 scoring criteria from attributes ≥70% populated  —  Agreed   Peer set generation

- Deterministic quantification before model reasoning  —  Agreed   Analysis and calculation

- Config-driven, industry-specific calculation levers  —  Agreed   Analysis and calculation

- Stable formulas engineered in; unstable ones kept out  —  Agreed   Analysis and calculation

- Cross-source comparison caveat surfaced to the business  —  Agreed   Analysis and calculation

- No user overrides of calculation logic or numbers; Bain defines the methodology centrally  —  Agreed   Calculation engine and AI strategy

- Calculations configurable by sector, not by user  —  Agreed   Calculation engine and AI strategy

- Graph-based execution: calculations as nodes with dependencies, graph per sector  —  Agreed   Calculation engine and AI strategy

- Hand-defined DAG per sector as the pragmatic fallback  —  Agreed   Calculation engine and AI strategy

- Intermediate values preserved with formula version, source and timestamp  —  Agreed   Calculation engine and AI strategy

- One to three sectors for MVP, engine extensible without rewrite  —  Agreed   Calculation engine and AI strategy

- Per-OI source weighting at source level  —  Out of scope   Analysis and calculation

- Case overrides stored alongside authoritative values  —  Out of scope   Analysis and calculation

- Per-OI override triggering recalculation  —  Out of scope   Analysis and calculation

UI and UX   UX

What the user sees and does: navigation, chat, peer editing, versioning as experienced on screen.

18 features  ·  12 agreed  ·  0 dependent  ·  2 decision open  ·  4 out of scope

Proposed decision owner: Design with Kasia; sign-off from Fritz and Jovanna

- Five-step undo as originally requested  —  Decision open   Workflow, versioning and UX

- Export an OI's configuration and import to a new one  —  Decision open   Workflow, versioning and UX

- Quality status visible to the user; no false precision  —  Agreed   Data quality

- Confirmation gate: minimal attributes, then full fetch  —  Agreed   Peer review, control and journey

- Accept, edit, drop, add or build own peer set  —  Agreed   Peer review, control and journey

- User retains final control regardless of confidence  —  Agreed   Peer review, control and journey

- Reviewer sees source, evidence, confidence and lineage  —  Agreed   Output

- Workspace is the left nav; the OI sits to its right  —  Agreed   Workflow, versioning and UX

- Chat on every screen, with refresh, continue, compact  —  Agreed   Workflow, versioning and UX

- Append-only versioning with comparison before commit  —  Agreed   Workflow, versioning and UX

- Explicit save; only real changes create a version  —  Agreed   Workflow, versioning and UX

- New version invalidates chat log; restored on rollback  —  Agreed   Workflow, versioning and UX

- Dashboard, target and peer set screens built  —  Agreed   Workflow, versioning and UX

- Single upload point up front; classification pipeline routes documents  —  Agreed   Source landscape

- User-controlled source weighting  —  Out of scope   Peer review, control and journey

- Conflicting sources shown side by side, user chooses  —  Out of scope   Peer review, control and journey

- User uploads with self-defined source hierarchy  —  Out of scope   Documents and unstructured

- Approval workflow on peer or deck changes  —  Out of scope   Explicitly parked

Platform   PLAT

Infrastructure and plumbing: orchestration, storage, environments, processing and integration.

21 features  ·  15 agreed  ·  3 dependent  ·  3 decision open  ·  0 out of scope

Proposed decision owner: Sandeep with TSG and Angel

- VCC consumption route: data share, API or MCP  —  Decision open   Sources and ingestion

- Hosted model access on Bain infrastructure  —  Decision open   Platform, security and governance

- Azure and VDI networking pattern with IT; VDI allow-listing alone insufficient  —  Decision open   Next steps

- Upload size cap, on-the-fly vectorisation  —  Dependent   Documents and unstructured

- Azure resources provisioned in the subscription  —  Dependent   Platform, security and governance

- Andromeda integration deferred  —  Dependent   Keeping moving

- Incremental processing: new and changed records only  —  Agreed   Sources and ingestion

- Platinum/Semantic layer as the published consumer contract  —  Agreed   Data architecture and layers

- Serving structures pre-computed for the interface  —  Agreed   Data architecture and layers

- Dependency-aware recalculation when a value is corrected  —  Agreed   Identity, versioning and lineage

- Compute kept close to the data  —  Agreed   Analysis and calculation

- Batch plus email for anything over 30–45 seconds  —  Agreed   Workflow, versioning and UX

- Durable Functions orchestrate, Foundry agents execute  —  Agreed   Platform, security and governance

- APIs first; MCP wraps them as the outward interface  —  Agreed   Platform, security and governance

- DuckDB in memory over Parquet on durable disk  —  Agreed   Platform, security and governance

- OI store mirrors gold layer — one calculation engine  —  Agreed   Platform, security and governance

- Per-OI silo and SharePoint folder, idempotent  —  Agreed   Platform, security and governance

- Single UUID names folders, tables and storage  —  Agreed   Platform, security and governance

- Vector store, indexing, tracing and auth from the platform  —  Agreed   Platform, security and governance

- Operational data store at global and project level  —  Agreed   Calculation engine and AI strategy

- Build against mock tables where an integration is not ready  —  Agreed   Keeping moving

AI and agents   AI

Where a model reasons, scores, summarises or reads: peer generation, confidence, evaluation, OCR.

14 features  ·  9 agreed  ·  3 dependent  ·  2 decision open  ·  0 out of scope

Proposed decision owner: Architecture, with Fritz and Angel on access

- Vision and OCR for scanned documents  —  Decision open   Documents and unstructured

- Evaluation architecture for model and agent output  —  Decision open   Platform, security and governance

- Frontier-model peers beyond the source lists  —  Dependent   Peer set generation

- Confidence score on every recommended peer  —  Dependent   Peer set generation

- First recommendation ~90% right  —  Dependent   Peer set generation

- Historical Bain documents as a fourth evidence source  —  Agreed   Peer set generation

- Merge the sources into one consolidated set  —  Agreed   Peer set generation

- AI interprets and recommends; governed sources supply numbers  —  Agreed   Analysis and calculation

- One agent summarises, a separate agent compares  —  Agreed   Documents and unstructured

- Missing data stays missing; models not pushed to produce a number  —  Agreed   Calculation engine and AI strategy

- Table-first retrieval over figures embedded in prose  —  Agreed   Calculation engine and AI strategy

- Adversarial judge rewarded for breaking the result  —  Agreed   Calculation engine and AI strategy

- No fine-tuning: foundation model, structured prompting, retrieval and a judge  —  Agreed   Calculation engine and AI strategy

- Document classification pipeline: classify, identify, extract tables, route  —  Agreed   Source landscape

Output   OUT

The deck and its siblings: formats, templates, exports and the traceability shown in them.

8 features  ·  4 agreed  ·  0 dependent  ·  1 decision open  ·  3 out of scope

Proposed decision owner: Fritz and Noah — the deck is the product

- Consultant-supplied / custom deck templates  —  Decision open   Output

- PowerPoint deck as the product output  —  Agreed   Output

- PDF and HTML output for partners  —  Agreed   Output

- Excel or CSV export of the backing data  —  Agreed   Output

- Every number linked back to how it was calculated  —  Agreed   Output

- Selection from the Bain slide library  —  Out of scope   Output

- Ingesting edited decks back into the platform  —  Out of scope   Output

- Deck states and version history  —  Out of scope   Explicitly parked

Scope   SCOPE

Programme-level boundaries: which sources, industries and use cases the MVP covers at all.

9 features  ·  3 agreed  ·  2 dependent  ·  1 decision open  ·  3 out of scope

Proposed decision owner: Kasia and Fritz

- Which additional sources are genuinely MVP  —  Decision open   Sources and ingestion

- Design sign-off from sponsor and stakeholders  —  Dependent   Workflow, versioning and UX

- Sector-specific variants deferred  —  Dependent   Keeping moving

- Business-unit peer selection in scope on revenue; margin-level case for change is not  —  Agreed   Business units and peers

- Build-now and defer-later split as the delivery sequence  —  Agreed   Keeping moving

- Constrained MVP source list; architect for extensibility  —  Agreed   Sources and ingestion

- Per-partner templates and multi-partner use cases  —  Out of scope   Explicitly parked

- Multiple industries in MVP (one company, one partner)  —  Out of scope   Explicitly parked

- Recreating Aura's multi-year agentic complexity  —  Out of scope   Explicitly parked

Owners are a proposal drawn from the roles named across the five sessions — Fritz as partner sponsor, Noah on calculations, Kasia as programme manager, Sandeep as architect with Siva on data design, Angel on environment and model access. They are not an agreed RACI.

Source: Discovery workshop summaries — Day 1 (context and architecture), Day 2 (user experience), Day 3 (versioning, stack and prototype), Day 4 (data architecture and governance), Day 5 (sources, business units and the calculation engine).